Project Breakdown Structure – Weeks 5/6/7 Project

Tasks and Assignments

| **Task Num** | **Description** | **Assigned** | **Maps To** | **Due** |
| --- | --- | --- | --- | --- |
| 1 | Complete PBS and Preliminary Task List– Review by Team | Mike | 1.1 | 11/26 |
| 2 | 11/27 Report Created and Submitted | Mike | 1.2 | 11/27 |
| 3 | Update PBS and Task List | Team | 1.1, 2.1 | 11/28 |
| 4 | Request preferred video format. | Dumisani | 3/3 | 11/28 |
| 5 | Select Data – World Religions | Team | 2.1,2.2,2.3 | 11/26 |
| 6 | Exploratory Data Analysis | All Individuals | 2.1 | 11/27 |
| 7 | Set up Version Control | Mike | 2.2 | 11/28 |
| 8 | Create Product Descriptions – 2.0 Only | Team | 2.1 | CON 12/3 |
| 9 | Create Functional Requirements (User Stories) – 2.0 Only | TBD - | 2.1 | 12/3 |
| 10 | Create story requirements for data visualizations - | Jason | 2.1 | 11/28 |
| 11 | Model and select visualizations. | Dumisani | 2.1 | 11/30 |
| 12 | Structure packages and design. | Team | 2.2 | 11/29 |
| 13 | Code sketch. | All individuals | 2.3 | 12/3 |
| 14 | Test sketch | All individuals | 2.3 | 12/3 |
| 15 | Storyboard Video | Team | 3.1 | 12/3 |
| 16 | Update task list and PBS | Jason | 1.1, 1.3 | 12/3 |
| 17 | Submit 12/4 Report | Jason | 1.3 | 12/4 |
| 18 | Write video script. | Team | 3.2 | 12/5 |
| 19 | Complete creating video | Jason | 3.3 | 12/7 |
| 20 | Bundle Video and Presentation. | Jason | 4.1 | 12/9 |
| 21 | Submit presentation. | Jason | 4.2 | 12/9 |
| 22 | Select presenter. – Jason was Selected | Team | 5.1 | 12/3 |
| 23 | Create oral presentation script. | Jason | 5.2 | 12/5 |
| 24 | Presenter presents to team, iterative commentary. | Jason + Team | 5.3 | 12/9 |
| 25 | Coordinate Meetings | Jason | Multiple | Ongoing |